DRONE FORGE

GAME DESIGN DOCUMENT

Version 4.2

First-Person Survival Scavenger Shooter

Platform: s&box

Developer: Dovydas (Solo)

Date: May 12, 2026

# Table of Contents

Table of Contents	2

1. Executive Summary	3

2. Project Constants	3

3. Development Phases & Timeline (8–12 Week Polished Release)	3

Phase 0 – Foundation (Week 1, 15–18 hours)	3

Phase 1 – Core Combat Loop (Weeks 1–3, 40–45 hours)	3

Phase 2 – Map & Environment Polish (Weeks 3–5, 30–35 hours)	3

Phase 3 – Progression & Economy (Weeks 5–6, 20–25 hours)	3

Phase 4 – Polish & Systems (Weeks 6–8, 25–30 hours)	4

Phase 5 – Release Preparation (Weeks 8–10, 15–20 hours)	4

Phase 6 – Launch & Post-Launch (Week 10+, ongoing)	4

Phase 7 - Main selling feature- Drone forging	4

4. Technical Rules (Flexible — Optimized for Solo Velocity)	4

5. Scrap Economy & Balancing (v4.1 — Consistent & Tuned)	4

Weapon prices (Phase 3)	5

6. Object Pooling Specifications (Critical for 60 fps)	5

7. Performance & Test Criteria (Phase 4)	5

8. First-Time User Experience (FTUE) — 5-Minute Onboarding	5

9. Success Metrics (Track Weekly — Every Sunday)	5

10. Risks & Mitigations	6

11. V1 Scope — Strictly Enforced	6

In Scope (Phases 0–5)	6

Out of Scope for V1 (Deferred to V2+)	6

12. Project Success Playbook & Blindspot Mitigation	6

High-Impact Features to Add in V1 / V1.5 (Low Effort, High Retention)	6

s&box-Specific Growth Hacks	7

# 1. Executive Summary

Drone Forge is a gritty first-person survival-scavenger shooter set in a post-war wasteland. Players hunt rogue military drones for scrap, sell it at the central PUB trading post, and use earnings to upgrade weapons and gear. The game emphasizes satisfying resource loops, visible progression, and long-term engagement through modular systems (V2+).

# 2. Project Constants

- Title: Drone Forge

- Genre: First-person survival scavenger shooter

- Core Loop: Hunt drones → Collect scrap → Sell at PUB → Upgrade → Repeat

- Introduction Scene: 200×200m map (PUB-centered, War Front trench, Raidable Building, Dev Cluster, Hotel, Vehicle + Safe Drone Parking, Park-to-Forest, Future Expansion Zone)

- Platform: s&box

- Monetization: Primary = S&box Play Fund; Secondary = Light cosmetics only (no pay-to-win, no loot boxes)

- Target Audience: 18–30 survival/crafting fans (Rust, Tarkov, STALKER)

- Content Rating: Violence (moderate), no sexual content, 18+ tag if blood added

# 3. Development Phases & Timeline (8–12 Week Polished Release)

All phases follow clean architecture using proven design patterns as appropriate. Every new system gets a dedicated C# component with OnEnable/OnDisable. Scene saved as DroneForge_Main.scene and versioned (v0, v1, v2…).

## Phase 0 – Foundation (Week 1, 15–18 hours)

- Import 200×200m map.fbx → compile .vmdl → place in new scene

- Add PlayerController + Citizen hands (first-person)

- Set up basic lighting + 10m grid reference + zone hierarchy (PUB, War Front, Dev Cluster, etc.)

- Create DroneManager.cs skeleton with Object Pooling (DronePool=60, ScrapPool=150)

## Phase 1 – Core Combat Loop (Weeks 1–3, 40–45 hours)

- Implement Object Pooling for drones & scrap with despawn rules (30s idle)

- Create 3 drone types (Scout, Striker, Heavy) with FSM AI (Patrol → Chase → Attack → Retreat)

- Build Net Catcher + Laser weapons using Strategy pattern + heat buildup mechanic

- Scrap collection + physics drop system + magnet upgrade (Phase 3)

- PUB vendor NPC (Marcus/Lena/Rico) with simple sell/buy UI (Observer/Event Bus)

- Basic health/damage system + death/respawn at PUB safe zone

## Phase 2 – Map & Environment Polish (Weeks 3–5, 30–35 hours)

- Block out War Front trench + Raidable Building + mountain surround

- Add Vehicle Parking + Safe Drone Parking zones with fence colliders

- Hotel interior (rent rooms placeholder) + Park-to-Forest transition props

- Add signage, roads, basic per-zone lighting, and LODs for performance

## Phase 3 – Progression & Economy (Weeks 5–6, 20–25 hours)

- Weapon upgrade tiers (RF Jammer → Rocket Pod) with Strategy pattern

- Scrap economy + sell prices at PUB (see §5) + first permanent upgrade (bigger backpack)

- Simple inventory system + 5-minute FTUE onboarding mission on first spawn

## Phase 4 – Polish & Systems (Weeks 6–8, 25–30 hours)

- Event Bus for all major events (OnDroneKilled, OnScrapSold, OnUpgradeBought)

- Sound design (drone hums, weapon SFX, explosions) + Basic VFX (sparks, muzzle flash, death bursts)

- Performance pass (target 60 fps with 30+ drones on mid-range hardware) + Settings menu stub

- Basic telemetry hooks for session length, drones killed, scrap sold, first-upgrade time

## Phase 5 – Release Preparation (Weeks 8–10, 15–20 hours)

- Create thumbnail, header image, and 3 short gameplay clips (30–60s)

- Write sbox.game description + tags + Play Fund eligibility checklist

- Internal playtest (minimum 10 sessions, 4.2+ star target) + bug triage

## Phase 6 – Launch & Post-Launch (Week 10+, ongoing)

- Publish to sbox.game (unlisted first → public)

- Monitor Play Fund earnings weekly + Release first cosmetic pack after 2 weeks live

- Plan V2 roadmap (modular drone building + building raids + bounty board)

## Phase 7 - Main selling feature- Drone forging

- Crafting your own personal drone from base frame.

- Game scales on personal drone development- each part costs credits or requires unlocking.

- Mid game drones can carry players, store items, have guns attached with auto fire, and have shields.

- Each item has weight. The heavier the drone- the slower it is, and consumes more power to operate.

# 4. Technical Rules (Flexible — Optimized for Solo Velocity)

Use proven design patterns as appropriate (no strict limit on variety). As a solo developer targeting s&box's rapid iteration cycle, we prioritize clarity, performance, and extensibility over rigid dogma. Command, Decorator, and Adapter patterns are explicitly encouraged in V1 where they reduce boilerplate.

- All models: .fbx → compiled .vmdl (no raw meshes in scene)

- No heavy particles until performance verified (Phase 4)

- Every new system must have dedicated C# component with clear OnEnable/OnDisable

- Save scene as DroneForge_Main.scene and version it (v0, v1, v2…) after every major milestone

- Scene Versioning Protocol: Git commit + zip backup of .scene + .vmdl before each phase end + automated cloud sync

- s&box Best Practice: Leverage hot-reload for all systems; test pooling and FSM states in Dev Cluster Arena before War Front deployment

# 5. Scrap Economy & Balancing (v4.1 — Consistent & Tuned)

All values tuned for 18–25 min average session and healthy progression curve. Battery Pack added for weapon upgrade consistency. Rates sum to 100%.

| Scrap Type | Drop Rate | Sell Price | Rarity | Notes |
| --- | --- | --- | --- | --- |
| Motor | 75% | 10 credits | Common | Basic electric engine |
| Drone Frame | 50% | 5 credits | Common | Structural chassis |
| Circuit Chip | 20% | 15 credits | Uncommon | Electronics tier — high-value for advanced gear |
| Battery Pack | 20% | 30 credits | Uncommon | Portable power cell |
| Explosives | 5% | 150 credits | Rare | High-value ordnance |

### Weapon prices (Phase 3)

- Laser Cutter: 1000 credits

- RF Jammer: 5000 credits

# 6. Object Pooling Specifications (Critical for 60 fps)

| Pool Name | Size | Prewarm | Despawn Rule |
| --- | --- | --- | --- |
| DronePool | 60 | 20 | 30s idle or 150m from player |
| ScrapPool | 150 | 40 | 45s idle or collected |
| BulletPool | 80 | 30 | 8s lifetime |
| VFXPool (sparks/explosions) | 25 | 10 | Auto-return on complete |

# 7. Performance & Test Criteria (Phase 4)

Target Hardware: Mid-range PC (RTX 3060 / Ryzen 5 5600X / 16GB RAM) at 1080p

- 60 fps average with 30+ drones active in Combat Arena

- Frame time < 16.6 ms (no spikes > 25 ms)

- Draw calls < 450 in worst-case zone (War Front)

- Memory < 1.8 GB after 45 min session

- Test method: Built-in s&box profiler + external MSI Afterburner logging during 10-session playtest + hot-reload stress test in Dev Cluster

# 8. First-Time User Experience (FTUE) — 5-Minute Onboarding

On first spawn at PUB:

- Marcus (Mechanic NPC) gives 30-second tutorial: “Grab the Net Catcher from the rack, kid. Drones don’t wait.”

- Player is guided 40m to Combat Arena edge with 3 Scout Drones spawned at safe distance.

- On-screen prompt: Left-click to fire net. Hold to aim. Collect glowing scrap.

- After 2 kills: “Good. Now take that scrap to Lena at the PUB counter and sell it.”

- Sell prompt appears → First 50 credits earned → “Buy the Laser upgrade when you’re ready.”

Goal: Player completes first full loop (hunt → scrap → sell → upgrade prompt) in < 5 minutes with zero confusion. Success metric: 90%+ of playtesters finish without backtracking.

# 9. Success Metrics (Track Weekly — Every Sunday)

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Average session length | > 18 min | s&box telemetry + manual playtest logs |
| Unique players (first 30 days) | 500+ | sbox.game dashboard |
| Play Fund leaderboard (60 days) | Top 30 | Weekly earnings report + Facepunch analytics |
| Playtester star rating | 4.2+ / 5 | 10-session internal test + Google Form |
| Critical bugs (first week) | Zero | sbox.game bug tracker + Discord |
| FTUE completion rate | ≥ 90% | Telemetry: first full loop time |

# 10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| s&box flying NavMesh bugs | High | Heavy testing in Dev Cluster Arena (Phase 1) + fallback raycast navigation |
| Performance with 30+ drones | High | Aggressive pooling + LODs + culling + s&box Entity optimization (Phase 4) |
| Scope creep | Critical | Weekly scope review + immediate cut proposal + visible roadmap (every session) |
| Low initial player count | Medium | Strong trailer + 3 clips + influencer list + s&box Discord cross-promo (Phase 5) |
| Play Fund algorithm shift | Medium | Diversify with light cosmetics + community events; track weekly earnings closely |

# 11. V1 Scope — Strictly Enforced

## In Scope (Phases 0–5)

- Basic first-person movement + Citizen hands, health system, currency system, spawn point

- 3 drone types with FSM AI + Object Pooling (60 cap), drone states

- Weapons and attacks

- Inventory system, Scrap collection, physics drop, sell at PUB with full economy table

- Scene map

- Internal playtest (10 sessions) + thumbnail/header/3 clips + sbox.game page

## Out of Scope for V1 (Deferred to V2+)

- Modular drone building / player-owned drones

- Building raids / Hotel storage / Bounty missions (V1.5 candidate)

- Multiplayer servers / skill system / seasonal wipes

- Heavy narrative or educational cutscenes (light NPC flavor text only)

# 12. Project Success Playbook & Blindspot Mitigation

To ship a successful s&box title and climb the Play Fund leaderboard, we must treat this as a live service from day one. Below are high-ROI additions and mitigations for common solo-dev blindspots.

## High-Impact Features to Add in V1 / V1.5 (Low Effort, High Retention)

- Drone Bounty Board (PUB wall): 3 rotating daily targets (e.g. “Destroy 5 Striker Drones”) with bonus credits. Expected +25% session length. Implement in Phase 3 as simple ScriptableObject list + UI.

- Scrap Rarity Events: Random 2× multiplier on one scrap type for 10 minutes (announced in-world). Builds FOMO and repeat logins. Use Event Bus + simple timer.

- Player Stats Profile (post-FTUE): “Drones Destroyed / Total Scrap Sold / Favorite Weapon” visible at PUB. Social proof + personal progression hook. Store in s&box player prefs.

- Dev Cluster Teaser Props: Non-functional “Modular Drone Assembly Bay” and “Future Player Housing” signs/props visible from start. Seeds V2 excitement without scope creep.

## s&box-Specific Growth Hacks

- Weekly “Forge Friday” community challenge announced on s&box Discord + X. Top 3 scrap sellers get cosmetic badge (client-side only).

- Facepunch dev outreach: Tag @sbox in launch trailer + offer early playtest keys to active s&box creators for visibility.

- Thumbnail A/B test: Use sbox.game analytics; prepare 2–3 variants (gritty drone close-up vs. PUB hub action).